PROJECT NAME: Bes(t)poke

GROUP MEMBERS: Berk Mertoğlu, Atakan Coşar, Zeynep Durmuş, Aslı ARAS, Ata Barış Kuğu, Berkay KOÇ, Eralp Çolakoğlu, Arzum Naz Güney

| LIKELIHOOD RANK | RISK DESCRIPTION |
| --- | --- |
| 1 | Uncertain Requirements: The requirements defined by the buyer may not be clear or change over time. |
| 2 | Training Time: The team may be inexprienced with the tools and deployment platform required for the Project and need time for training. |
| 3 | Payment Restrictions: Issues may rise regarding the restriction or withdrawal of payment gateways in various regions. |
| 4 | Departure of Developer: Team members leaving the project unexpectedly, causing a loss of critical knowledge and significantly increasing the workload. |
| 5 | Loss of Data: Losing crucial progress and data due to uncontrollable external factors. |
| 6 | Issues Within Team: Productivity levels can be affected by issues that may arise between team members due to personal problem sor role issues. |
| 7 | Testing: Not being able to test enough cases due to lack of proper data. |
| 8 | Inadequate Equipment: Due to the unavailability of current device models, seamless integration with some platforms cannot yet be achieved. |

| IMPACT RANK | RISK DESCRIPTION |
| --- | --- |
| 1 | Loss of Data: Losing crucial progress and data due to uncontrollable external factors. |
| 2 | Uncertain Requirements: The requirements defined by the buyer may not be clear or change over time. |
| 3 | Inadequate Equipment: Failure to integrate with key platforms limits the user base and reduces the product's overall value. |
| 4 | Testing: Not being able to test enough cases due to lack of proper data. |
| 5 | Payment Restrictions: The withdrawal of payment gateways can eliminate the project's revenue model or block market access in entire regions. |
| 6 | Departure of Developer: Team members leaving the project unexpectedly, causing a loss of critical knowledge and significantly increasing the workload. |
| 7 | Issues Within Team: Productivity levels can be affected by issues that may arise between team members due to personal problem sor role issues. |
| 8 | Training Time: The team may be inexprienced with the tools and deployment platform required for the Project and need time for training. |

| LIKELIHOOD RANK | IMPACT RANK | COMBINED RANK | RISK DESCRIPTION |
| --- | --- | --- | --- |
| 1 | 2 | 3 | Uncertain Requirements: The requirements defined by the buyer may not be clear or change over time. |
| 5 | 1 | 6 | Loss of Data: Losing crucial progress and data due to uncontrollable external factors. |
| 3 | 5 | 8 | Payment Restrictions: The withdrawal of payment gateways can eliminate the project's revenue model or block market access in entire regions. |
| 2 | 8 | 10 | Training Time: The team may be inexprienced with the tools and deployment platform required for the Project and need time for training. |
| 4 | 6 | 10 | Departure of Developer: Team members leaving the project unexpectedly, causing a loss of critical knowledge and significantly increasing the workload. |
| 7 | 4 | 11 | Testing: Not being able to test enough cases due to lack of proper data. |
| 8 | 3 | 11 | Inadequate Equipment: Failure to integrate with key platforms limits the user base and reduces the product's overall value. |
| 6 | 7 | 13 | Issues Within Team: Productivity levels can be affected by issues that may arise between team members due to personal problem sor role issues. |