PROJECT NAME: Bes(t)poke

GROUP NUMBER and MEMBERS: 2 - Berk Mertoğlu, Atakan Coşar, Zeynep Durmuş, Aslı ARAS, Ata Barış Kuğu, Berkay KOÇ, Eralp Çolakoğlu, Arzum Naz Güney

Questions to identify measurements:

- Did the project progress according to the planned schedule? - What is the technical size of the Bes(t)poke platform (classes, modules)? - How many defects were identified during the integration of different modules? - How much did the requirements change since the beginning?

Identified measurements:

- Planned and actual weekly staff hours for each milestone.. - COCOMO 2 Object points with complexity weight and person-months - Number of defects found per test - Number of changes made to the requirements

Measurement storage and collection:

- Weekly staff-hours, at the end of each week as person hours recorded by each team member in a shared project spreadsheet. - Technical size of the project, before the start of development as object points and person months with complexity weight by calculating with COCOMO 2 and recording in an excel file. - Number of defects found per test, after each integration is finished, in integer format gathered from GitHub error log. - Number of changes in the requirements, after each sprint review, in integer format gathered by team members and listed in an excel file and kept in the past versions of the project.

| Measurement Type | Description | Example Measurements |
| --- | --- | --- |
| Schedule | Tracks development and documentation hours spent each week | 45 staff-hours spent in Week 5. |
| Product Size | Measures the scale of the product in terms of object points and person-months using COCOMO 2 | NOP = [24 x (100-10)] /100 = 21.6 NOP 21.6/7= 3.086 person-month |
| Quality | Tracks the total number of bugs found during testing sessions. | 6 defects found in the registration module. |
| Change | Measures how many times requirements were updated. | 2 major requirement changes during the analysis phase |